Kottuvally Panchayat Shopping Complex Building

Work is in slow progress. ToC is over. The slow progress is due to the delay from Kottuvally Panchayat in reaching an amicable solution of staircase/lift locations with the shop owners